# BioCarbon Tokenization — 3-Platform Gap Analysis

Source guideline: BIOCARBON CERT, Tokenization Guidelines v1.0, 3 May 2024. See BIOCARBON_TOKENIZATION_GUIDELINES_RESEARCH.md for the binding-requirements catalogue (B1–B24).

Scope: What does each Aurigraph-DLT-Corp platform need to do to align with BCR's third-party tokenization rules?

## Executive scope verdict

Word / PDF exports: a single very wide 5-column table is often clipped. Per-platform 2-column tables keep every column within the page width.

### Aurex

| Field | Details |
| --- | --- |
| Platform | Aurex |
| Repo | Aurex-V4 |
| Domain | Corporate carbon accounting + A6.4 PACM |
| Tokenization role | Primary tokenizer + marketplace |
| Verdict | In scope — most work |

### AWD2

| Field | Details |
| --- | --- |
| Platform | AWD2 |
| Repo | AWD2 |
| Domain | Agricultural carbon credits (VM0042, farmer-onboarded), ERC-721 NFTs deployed to Polygon |
| Tokenization role | Origination + has its own contracts |
| Verdict | In scope — needs BCR alignment migration |

### HCE2

| Field | Details |
| --- | --- |
| Platform | HCE2 |
| Repo | HCE2 |
| Domain | Hybrid — CLAUDE.md describes HIPAA/EHR; code has contracts/carbon_credits/AurigraphCarbonToken.sol (ERC-20) + app/agents/carbon_estimation_agent.py + Project/Parcel/Forest3D models |
| Tokenization role | Conflicting signals — needs user decision |
| Verdict | CONDITIONAL — see §0 |

### §0 — HCE2 scope conflict (resolution required before Sprint 1)

Two independent surveys returned different verdicts:

- Survey A (read CLAUDE.md): HCE2 is a Hospital Care & EHR Management System. Compliance focus: HIPAA, HITRUST, HL7 FHIR. No carbon role. Out of scope.

- Survey B (read code directly): HCE2 contains:

  - contracts/carbon_credits/AurigraphCarbonToken.sol — ERC-20 carbon token with serialNumber, projectId, vintage, methodology, verificationBody, bufferPoolContribution, retire/transfer events.

  - app/agents/carbon_estimation_agent.py — DMRV agent for biomass + carbon-stock + DMRV-compliance.

  - Project, Parcel, Forest3DTree, ForestStructureMetrics, ForestReconstructionResponse models.

  - 4 contract roles: MINTER_ROLE, REGISTRY_ROLE, AUDITOR_ROLE, PAUSER_ROLE.

  - The Jira project HCE2 has carbon epics (HCE2-13 "Cross-Chain Carbon Token Bridge", HCE2-57 "Blockchain integration for carbon credits").

Most likely explanation: HCE2 is a hospital EHR product whose repo also hosts an earlier-phase carbon-credit prototype (or a parallel experiment). The carbon code is real but may be inactive / unowned / scheduled for extraction.

Three resolution paths — user pick:

- Confirm HCE2 carbon code is dead — out of scope. Update CLAUDE.md to remove ambiguity; archive /contracts/carbon_credits/. Move to AWD2 + Aurex as planned.

- Confirm HCE2 carbon code is alive — in scope alongside AWD2. Treat HCE2 as a third origination source analogous to AWD2 (Sprint 4 D-track expanded). HCE2's ERC-20 must be migrated to ERC-721/1155 per B8 (BCR prohibits fungible tokens that drop Serial ID).

- Extract HCE2 carbon code to its own repo. Create a new Aurigraph-DLT-Corp/biocarbon-tokenization repo, move contracts/carbon_credits/ + carbon_estimation_agent there, keep HCE2 as pure EHR.

Default in this plan: Path 1 — HCE2 is out of scope until the user confirms otherwise. Sprint 4's AAT-D track has an optional AAT-D6 (HCE2 ERC-20 → ERC-1155 migration) that activates only if path 2 is chosen.

The rest of this analysis covers Aurex + AWD2 in detail; HCE2 references appear only in optional/conditional sections.

## §0.5 Aurigraph DLT SDK pivot (2026-04-25)

After the initial gap analysis, the Aurigraph DLT V12 SDK was identified as the canonical chain integration. Repo: git@github.com:Aurigraph-DLT-Corp/Aurigraph-Developer-Toolkit-and-SDK.git — version 1.2.0 production for both Java + TypeScript.

What the SDK ships out of the box:

- client.contracts.deploy({templateId:'UC_CARBON', terms}) — atomic mint with carbon-credit Ricardian template

- client.assets.listByUseCase('UC_CARBON') / client.assets.getPublicLedger('UC_CARBON') — covers B14 (public registry transparency)

- client.compliance.assess({assetId, frameworks:['VCM','EU_ETS','CBAM']}) — built-in regulatory framework assessment

- client.dmrv.* — DMRV verification primitives

- client.tier.getQuota() — tenant quota gating before mint

- client.wallet.* — balance / transfer / history

- client.governance.* — proposals, voting, treasury (cross-cutting)

- Channel-based multi-tenancy (enterprise-channel, marketplace-channel)

- Hosted at https://dlt.aurigraph.io — non-PoW (B19 ✓), purpose-built for sustainability (B23 ✓)

Effect on the plan:

- Sprint 2 reframed. Original Foundry / ERC-1155 / viem-on-Polygon path becomes a fallback chain implementation behind CHAIN_ADAPTER=polygon. Default: CHAIN_ADAPTER=aurigraph-dlt.

- Sprint 2 net effort drops from ~8 dev-weeks to ~5 dev-weeks (no Solidity to write or audit on the primary path).

- B14, B19, B23 satisfied by the SDK; only need a thin Aurex UI rendering layer for B14.

- Compliance + DMRV namespaces complement Aurex's existing flows (existing compliance.service and verification.service keep ownership; SDK calls feed them).

- New stream BCR/SDK in the Epic (AV4-370..381) covers all SDK-specific work.

- Existing tickets AV4-349/350/351/353 supersession-commented and scope-narrowed.

One-line summary: writing the Solidity contract was always the riskiest part of Sprint 2. The SDK takes that off the critical path entirely. We now write adapter glue, not on-chain code.

## 1. Aurex (AurexV4) — gap matrix

Current state: Phase A/B/C of Article 6.4 already shipped (commit 9caacf2 + retention + UNFCCC scaffold + PDD wizard + E2E). 14/14 live E2E pass. Existing primitives reusable for BCR work:

- Activity model — project-level mitigation activity with crediting period, methodology, host country (per A6.4).

- Methodology catalogue — read-only registry of methodologies (currently 8 A6.4-STAN-METH-* entries; can add BCR's VM0042 / VM0007 / etc.).

- CreditUnitBlock — 13-field registry-aligned schema with serialFirst/serialLast, unitType, vintage, caStatus, retirementStatus. Already supports the kind of metadata BCR's Serial ID requires.

- Issuance with SOP/OMGE levy semantics (transferable to BCR's lock-then-mint pattern).

- Transaction ledger (transfer + retirement + reversal).

- CorrespondingAdjustmentEvent — A6.4 mechanic, not directly applicable to BCR but the infrastructure for "external registry sync events" is reusable.

- UnfcccRegistryAdapter interface (AAT-5) — the adapter pattern is directly reusable for a BcrRegistryAdapter.

- DOE / DNA / SB_OBSERVER roles — DOE maps cleanly to BCR's third-party verifier role.

- Audit log + retention policy + BullMQ scheduling — reusable.

### Gap matrix per binding requirement

| # | Binding requirement | Aurex status | Effort | Notes |
| --- | --- | --- | --- | --- |
| B1 | Apply for BCR Third-Party authorisation | ❌ Not done | S (operational) | Email registry@biocarbonstandard.com + business model + smart-contract docs + audit reports |
| B2 | Sign BCR Anticorruption-Bribery Policy + partnership agreement | ❌ Not done | S (legal) | Off-code |
| B3 | API integration with BCR registry — full lifecycle pass-through | ❌ Not done | M | New service bcr-registry.service.ts mirroring UnfcccRegistryAdapter shape; methods: lockVCC, confirmLock, notifyMint, notifyTransfer, notifyBurn, notifyRetire, notifyDelist, getStatus |
| B4 | Become BCR Account Holder | ❌ Not done | S (operational) | Output of B1 |
| B5 | Lock-then-mint sequencing | ⚠️ Partial | M | Issuance lifecycle exists but doesn't gate on a remote-lock confirmation. Add Issuance.bcrLockId + Issuance.bcrLockedAt; mint only fires after BCR API confirms lock |
| B6 | Embed BCR Serial ID in token metadata; preserve until burn | ⚠️ Partial | S | CreditUnitBlock.serialFirst already exists; needs bcrSerialId String? field + immutability check in update guards |
| B7 | One VCC = one token (1:1) | ⚠️ Partial | S | Integer-rounding logic already enforces whole-ton; need contract-level invariant on the on-chain side |
| B8 | NFT (ERC-721) or Semi-Fungible (ERC-1155) only | ❌ Missing | L | No on-chain code today. Recommend ERC-1155 SFT (one ID per VCC batch with whole-ton balance) |
| B9 | No pooling across projects | ✅ Already | — | Each Activity is independent; no pooling implementation exists |
| B10 | No attribute-stripping wrapping | ✅ Already | — | No wrap mechanics in code |
| B11 | No sub-ton fractionalisation | ✅ Already | — | Whole-ton enforcement in er-calc.service and issuance.service |
| B12 | No tokenising already-retired credits | ⚠️ Partial | S | Existing retirementStatus !== ACTIVE checks; need pre-mint guard that includes BCR's lock status |
| B13 | Listing UI: project / visuals / page link / "BioCarbon" attribution | ❌ Missing | M | New marketplace page; can extend existing /credits UI |
| B14 | Public token registry / inventory + history UI | ⚠️ Partial → SDK-assisted | S | client.assets.getPublicLedger('UC_CARBON') + client.assets.listByUseCase('UC_CARBON') ship out of the box. Aurex marketplace UI just renders these. |
| B15 | KYC / CDD / AML / CTF + tax compliance | ❌ Missing | L | New: KycVerification model + adapter for Sumsub/Onfido/Persona; gate on transfer/retirement |
| B16 | Beneficiary identity verification + pass-through to BCR on retirement | ⚠️ Partial | M | Retirement narrative exists; needs structured RetirementBeneficiary with verified-identity link |
| B17 | Burn-on-retirement → BCR API call | ⚠️ Partial | S | transaction.service.retireBlock already routes to retirement admin accounts; needs to add the BCR API call (via the new B3 adapter) |
| B18 | Two-way bridge (delist path) | ❌ Missing | M | New delistBlock operation that burns the token AND calls BCR unlockVCC — symmetric to retirement but reverses to ISSUED state |
| B19 | Energy-efficient (non-PoW) blockchain | ✅ via SDK | — | Aurigraph DLT V12 is permissioned/PoA, hosted at dlt.aurigraph.io. Polygon PoS available as fallback (CHAIN_ADAPTER=polygon). Decision: default Aurigraph DLT |
| B20 | Notify BCR of changes | ❌ Not done | S (process) | Change-management runbook |
| B21 | Disclose multi-chain tokenisation + double-counting controls at application | ❌ Not done | S (doc) | Architecture doc submitted to BCR with B1 |
| B22 | Local legal classification | ❌ Not done | S (legal) | Per-jurisdiction review |
| B23 | Token used solely for environmental sustainability | ✅ By design + SDK | — | SDK's UC_CARBON use case is explicitly carbon-only. Tier capability check (client.handshake.capabilities()) gates access |
| B24 | Submit to BCR audit | ❌ Not done | S (process) | Audit cooperation SOP |

Aurex effort total (engineering only, excluding ops/legal): ~10 dev-weeks for 1 engineer; ~5 calendar weeks with 2 engineers in parallel.

## 2. AWD2 — gap matrix

Current state (corrected after deeper survey): Next.js 16 + Prisma + PostgreSQL + MinIO + Redis plus Solidity 0.8.19 + Hardhat at /AWD1-1/contracts/contracts/ (the AWD codebase splits across AWD2 and AWD1-1 for legacy contract artefacts). Farmer-centric agricultural carbon platform with 8-role RBAC, file-migration audit, GHG calculations (VM0042), approval workflows.

Carbon-credit infrastructure already shipped:

- CarbonCreditNFT.sol — ERC-721 NFT-per-credit on Polygon mainnet + Mumbai testnet. Per-token CarbonCredit struct: creditId, farmer, creditsAmount (kg×1000), vintageYear, projectName, issuanceDate, isRetired, retirementDate, retirementReason, retiredBy. Mint gated by onlyAuthorizedMinter; retire by token owner; transfer hooks update farmerTokens[].

- DMRVVerification.sol — separate contract for DMRV reports with reportId, reportHash (SHA-256), waterSaved, carbonSequestered, verifier, verified, blockNumber. Two-step submit + verify flow.

- Prisma CarbonCredit model with creditCode, methodology, methodologyVersion, vvbVerified, vvbCertificateUrl, registryId (placeholder), serialNumbers (JSON array), isRetired.

- Full workflow: Farmer → Field Agent → Supervisor → QAQC → VVB → mint NFT.

This changes the verdict: AWD2 is NOT greenfield — it's already running ERC-721 NFTs on Polygon. The work is to align the existing system with BCR's Serial ID schema, lock-then-mint sequencing, and registry interop, NOT build from scratch.

What AWD2 has that's reusable:

- Farmer, Farm, Plot, GhgCalculation, ApprovalAction data models.

- 8-role RBAC (ADMIN / SUPERVISOR / FIELD_AGENT / LOCAL_PARTNER / FARMER / APPROVER_L1-L3) — APPROVER_L3 is conceptually equivalent to a DOE-validated step.

- Audit logging via DataMigrationLog + AuditLog.

- Production deployment (Docker + Nginx + TLS 1.3).

- File checksum validation (transfers to BioCarbon-style proof requirements naturally).

### Architectural choice — AWD2 already has its own contracts

Three options, revised given AWD2 has live Polygon NFTs:

Option A — AWD2 sunsets its NFT contract; Aurex tokenizes.

- AWD2's existing CarbonCreditNFT.sol is paused for new mints; existing tokens grandfathered.

- AWD2 emits a "VCC issuance ready" event to Aurex; Aurex mints under BCR-aligned contract.

- One BCR adapter, one production contract, one KYC pipeline.

- Cost: migrating AWD2 customers off the existing NFT to the new Aurex-issued one.

Option B — AWD2 keeps its contract, makes it BCR-compliant.

- AWD2's CarbonCreditNFT.sol (ERC-721) stays — already 1-token-per-credit, already non-PoW (Polygon).

- Add BCR Serial ID fields, lock-then-mint guard, two-way bridge.

- AWD2 applies for its own BCR Third-Party authorisation.

- Aurex's BCR work focuses on its own marketplace + non-AWD activities.

- Cost: two BCR authorisations, two KYC stacks, contract migration of existing AWD2 NFTs.

Option C — AWD2 keeps contract for legacy; new mints route to Aurex (recommended).

- AWD2's existing NFT contract becomes a "legacy" registry for credits already issued.

- New issuances flow through Aurex's BCR-aligned contract.

- AWD2 ships the handoff API; Aurex owns all new mints.

- Avoids customer migration; preserves the existing chain history.

- Cost: two contracts coexist; legacy reporting path.

Recommendation: Option C unless AWD2's deployed contract has a meaningful user base beyond pilots. The handoff pattern matches how mature carbon platforms (Toucan, Thallo) coexist with origination layers.

### Gap matrix

| # | Requirement | AWD2 status | Effort | Notes |
| --- | --- | --- | --- | --- |
| A1 | VCC issuance handoff API to Aurex | ❌ Missing | M | New POST /api/vcc/handoff endpoint emitting {plotId, methodology, vintage, units, ghgCalculationId, verifierId, fileChecksums} |
| A2 | BCR Serial ID format conformance for AWD2-originated projects | ❌ Missing | S | Project IDs follow BCR SOP format when registered with BCR |
| A3 | DOE-equivalent verification step | ⚠️ Partial | M | Existing APPROVER_L3 is internal; needs to map to BCR-recognised VVB. Either contract with a real VVB or formalise APPROVER_L3 + audit trail to satisfy BCR project registration |
| A4 | File integrity (already done) | ✅ Done | — | Checksum validation already in data-migration service |
| A5 | Project registration on BCR | ❌ Operational | S | Per-project BCR registration before any token can be minted |
| A6 | KYC / AML on Farmer (not just User) | ⚠️ Partial | S | Farmer model has governmentId + photo — extend to a full KYC verification flow with status tracking |
| A7 | Audit-log enrichment for token-relevant events | ⚠️ Partial | S | Existing AuditLog needs new event types: VCC_ISSUANCE_PREPARED, VCC_HANDED_OFF_TO_AUREX, VCC_TOKENIZED_BY_AUREX, VCC_RETIRED |
| A8 | API authentication with Aurex (mTLS or signed JWT) | ❌ Missing | S | Service-to-service trust |
| A9 | Backfill existing AWD2 farmer plots into Aurex Activity model | ❌ Missing | M | One-time migration script |

AWD2 effort total: ~2 dev-weeks. Most of the heavy lifting moves to Aurex.

## 3. HCE2 — conditional, scope decision pending

See §0 above for the conflict resolution. Default: out of scope. If user activates path 2 (HCE2 carbon code is alive), the gap matrix below applies.

HCE2 carbon code current state:

- contracts/carbon_credits/AurigraphCarbonToken.sol — ERC-20 (BCR-prohibited per B8).

- app/agents/carbon_estimation_agent.py — DMRV agent for biomass + carbon-stock + DMRV-compliance.

- Project, Parcel, Forest3DTree, ForestStructureMetrics, ForestReconstructionResponse Pydantic models.

- 4 contract roles: MINTER_ROLE, REGISTRY_ROLE, AUDITOR_ROLE, PAUSER_ROLE.

- Buffer pool tracking already in contract (line 45/157 of AurigraphCarbonToken.sol).

- No Verra / Gold Standard / BCR registry integration; IRegistry interface stub at lines 362–369.

| # | Requirement | HCE2 status (if path 2) | Effort | Notes |
| --- | --- | --- | --- | --- |
| H1 | Migrate ERC-20 → ERC-1155 (or ERC-721) | ❌ Required by B8 | L | Existing ERC-20 violates B8/B10 (drops Serial ID across fungible holders). Hard fork to ERC-1155 with Serial ID per token-id |
| H2 | Treat HCE2 as origination source like AWD2 | ❌ Not done | M | Same handoff API pattern (§4 X2) |
| H3 | Forest 3D reconstruction → BCR project metadata | ❌ Not done | S | Map Forest3DTree/ForestStructureMetrics into PDD-equivalent metadata |
| H4 | Project lifecycle management | ⚠️ Partial | M | Has Project model but no methodology binding, crediting period, baseline scenario |
| H5 | DMRV agent → BCR-recognised verification report | ❌ Not done | M | carbon_estimation_agent.py produces internal compliance scores; needs DOE/VVB sign-off layer |

HCE2 effort total (path 2 only): ~4 dev-weeks (mostly contract migration + handoff integration).

## 4. Cross-cutting (Aurex ↔ AWD2 integration)

| # | Cross-cutting concern | Owner | Notes |
| --- | --- | --- | --- |
| X1 | Shared identity (Aurex SUPER_ADMIN can act on behalf of AWD2 ADMIN for cross-system audit) | Both | OAuth2 federation or shared Keycloak |
| X2 | VCC handoff schema (AWD2 → Aurex) | Both | Versioned JSON schema; tracked in @aurex/shared |
| X3 | Single source of truth for methodology catalogue | Aurex | AWD2 reads from GET /methodologies rather than maintaining its own list |
| X4 | Per-project BCR Serial ID lifecycle | Aurex | Aurex owns the BCR connector; AWD2 only ever sees its own AWD-side IDs |
| X5 | Regression E2E spanning both platforms | Aurex | Extend tests/a6.4/ harness into tests/biocarbon/ covering AWD2 → handoff → Aurex tokenization → BCR mock |

## 5. Risks

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| BCR rejects Third-Party authorisation application | M | H | Submit early; AAT-A1 (Sprint 1) prepares the dossier in parallel with code |
| Smart-contract audit findings delay mainnet launch | M | H | Use battle-tested ERC-1155 + OpenZeppelin; engage external audit firm at Sprint 3 boundary |
| BCR API spec changes during build | M | M | Adapter pattern (B3) absorbs changes in one place |
| AWD2 farmer plots don't map cleanly to BCR project structure | M | M | A9 migration script with a per-project review gate before tokenization |
| LACChain capacity / latency unsuitable for production volume | L | M | Polygon PoS as fallback; chain decision documented per B19/B21 |
| Two-way bridge security model not formally specified by BCR (silent gap) | M | M | Adopt 5-of-7 multisig threshold by default; document in self-spec |
| KYC vendor lock-in (Sumsub/Onfido/Persona) | L | L | Adapter pattern for KYC similar to BCR adapter |
| Dual interpretation of "no pooling" (B9) — does cross-project marketplace count? | M | L | Clarify with BCR pre-launch; default conservative (no pools) |

## 6. Where the SPARC plan lives

See BIOCARBON_SPARC_PLAN.md for the 4-sprint phased delivery with TDD test taxonomies per binding requirement.

## 7. Where the Jira Epic lives

Epic to be created in the AV4 project (since Aurex owns the bulk of the work). Cross-system tickets can carry [AWD2] or [X] prefix in summary. See bottom of BIOCARBON_SPARC_PLAN.md for the Epic + child-ticket structure.